**Project Completion Certificate**

Date: 14 Jun 2022

**Project Name** : Instasure

**Client Name:** Mr. Md. Rafel Kabir

**Date of starting:** 19 December 2021

**Final date of completion:** 02 June 2022

**Project Details:** Sale Device & Travel Insurance Online

| **Service proposed to be delivered in the project** | **Service actually delivered under the project** |
| --- | --- |
| 1. Database Design 2. Payment Gateway Integration 3. SMS API Integration   **UI/UX**   1. UI/UX Design   **Dealer/Agent Panel**   1. Dealer or agent Sign In / sign up 2. Dealer or agent bulk import registration 3. Category type Prepaid / postpaid 4. Prepaid agents will load virtual credit from the admin. 5. Postpaid agents are withdrawal his/her commission via the system. 6. Agent can create device insurance from his/her panel with customer access. 7. At a glance, total sales of insurance, 8. Transaction details 9. Commission details with paid and dues 10. Transaction details & dues   **Service Center Panel**   1. Claimed User Policy No, insurance details 2. Transaction details as per calculation of insurance coverage 3. Commission details with paid and dues 4. Prepaid / postpaid dealer accounting/transaction details & dues 5. Part list with box/package id (parts need to send to intasure head office) 6. Prepaid / postpaid accounting/transaction details & dues for service center 7. Percentage of Coverage [enduser have taken]. 8. Overall statistical reports for end user claim details, service provided details, payment details   **Insurance Companies Panel**   1. Insurance companies will get policy lists. 2. Insurance companies get claim/ coverage history details. 3. All Claim transaction history show in panel, also will to report details 4. Reports (On demand. Not Too Much )   **User Panel**   1. Registration system 2. OTP (SMS / Email) 3. Login system 4. Forget password 5. Profile Edit 6. Change password 7. Transaction details 8. Claim Details and status 9. Details of Service provided against claim/insurance with part list 10. Overall statistical report of enduser insurance, claim, provided service, parts list 11. At glance, total insurance purchased, Total claim for insurance   **Home Module**   1. Insurance category 2. Package details, should be included, title, thumbnail, customized form, 3. Insurance is created for travel, via the user. 4. After submitting user will get SMS and mail with Policy No, 5. All agents list dynamic data 6. Dynamic blog module 7. Some static content module 8. About us, Contact us 9. Agent finding module 10. End User Policy No, insurance details, created by self or by dealer point   **New Requirements**   1. Device Insurance Withdraw Request List, Status Wise List, Advanced Search, Send Payment Request To Admin Single/Bulk 2. Payment Request to Admin List, Details View 3. Device Insurance Sale List, Customer Check If Exist, Sale Device Insurance, View Details, Invoice, Certificate 4. Device Insurance Withdraw Request, Transaction History, Make Request 5. Travel Ins Order List 6. Parent Dealer Profile 7. Claim On Processing List, Details View, Status Change, Payment Status Change 8. Claim Ready To Delivered List, Details View, Status Change, Payment Status Change 9. Claim Delivered List, Advance Search, Request For Payment To Parent Single/Bulk 10. Claim Payment Request list, Details 11. Insurance Lost Claim Form 12. Staffs List, Create, Edit, Delete 13. Roles Lists, Create, Edit, Delete 14. Admin Profile, Edit & Update Profile 15. User List, Details, Change Status, Change Password 16. Pages Settings, Dynamic Pages 17. Business Settings 18. Site Optimize | 1. Database Design 2. Payment Gateway Integration 3. SMS API Integration   **UI/UX**   1. UI/UX Design   **Admin Panel**   1. Dashboard 2. Payment Request To Admin ( fully new process. 2 times worked here. Approx time: 40 hrs ) 3. Parent Dealer List, Create, Edit, Details, Parent Child Mapping (rework 1 time - approx 4 hrs) 4. Child Dealer Create, Edit, Details, List (rework 1 time - approx 4 hrs) 5. Policy Provider Create, Edit, Details, List (rework 2+ times - approx 8 hrs) 6. Travel Insurance Plan Category Create, Edit, Details, List 7. Travel Plan Chart List, Create, Edit, Details 8. Device Claim List, Claim Details, Claim Status Change, Print Invoice 9. Claim Support Request List, Claim Details, Claim Status Change 10. Lost Claim Request List, Claim Details, Claim Status Change (rework 2 time, apx: 16hrs) 11. Device Categories List, Create, Edit 12. Device Subcategory List, Create, Edit 13. Device Brand List, Create, Edit, Status Change 14. Device Models List, Create, Edit, Status Change 15. Insurance Types List, Create, Edit, Status Change 16. Device Insurance Package List, Create, Details, Status Change 17. Insurance Discount List, Create, Details, Status Change 18. Insurance Categories List, Create, Edit, Delete 19. Parts List, Create, edit, delete, status change, can not delete if already used, Bulk Excel Upload, Sample Excel Download (rework 3+ time, 40 hrs) 20. IMEI Data List, Create, Edit, Can Not Edit If Used, Change Status, Bulk Excel Upload, Sample Excel Download (rework 3+ time, 40 hrs) 21. Device Insurance sale List, Device Insurance Commission Details, Policy Invoice, Policy Certificate (rework 2 time, 20 hrs) 22. Service Center List, Create, Edit 23. Staffs List, Create, Edit, Delete 24. Roles Lists, Create, Edit, Delete 25. Admin Profile, Edit & Update Profile 26. User List, Details, Change Status, Change Password 27. Sliders List, Create, Edit, Delete 28. Blog List, Create, Edit, Delete 29. Blog Categories, Create, Edit, Delete 30. New Release (Fully new work. 2days - approx 14 hours) 31. Partners List, Create, Edit, Delete 32. Pages Settings, Dynamic Pages 33. Business Settings (rework 2 time, 5 hrs) 34. Site Optimize 35. Reports (On demand. Not Too Much )   **Parent Dealer**   1. Parent Dealer Dashboard 2. Child Dealer List, Create, Edit, Details 3. Insurance Package List, Details 4. Sale Commission List, View Details, Invoice, Certificates (rework 2 time, 20 hrs) 5. Device Insurance Withdraw Request List, Status Wise List, Advanced Search, Send Payment Request To Admin Single/Batch (rework 2 time, 34 hrs) 6. Child dealer commission withdraw list ( fully new work, hrs: 10hrs) 7. Parent dealer commission withdraw list, make withdraw, calculated data and others ( fully new work, hrs: 16hrs) 8. Payment Request to Admin List, Details View 9. Profile & Logout   **Child Dealer**   1. Child Dealer Dashboard 2. Commission withdrew list 3. Device Insurance Sale List, Customer Check If Exist, Sale Device Insurance, View Details, Invoice, Certificate ( modification rework, hrs: 10 ) 4. Add new customer, customer mobile phone verification using OTP (4 times modification, 30hrs) 5. Sale Commission Log, View Details, Invoice, Certificate ( All certificate reworked - approx 16 hrs) 6. Device Insurance Withdraw Request, Transaction History, Make Request 7. Travel Ins Order List 8. Parent Dealer Profile 9. Child Dealer Profile & Logout   **Service Center**  **(full service center so many times reworded, times approx: 1 month - approx 150hrs)**   1. Service Center Dashboard 2. Device Ins Support Request 3. Make Claim 4. Claim Pending List, Details View, Status Change, Payment Status Change 5. Claim On Processing List, Details View, Status Change, Payment Status Change 6. Claim Ready To Delivered List, Details View, Status Change, Payment Status Change 7. Claim Delivered List, Advance Search, Request For Payment To Parent Single/Bulk 8. Claim Payment Request list, Details 9. Insurance Lost Claim Form 10. Logout   **Customer Panel**   1. Customer Dashboard 2. Profile View & Update 3. Get Travel Insurance 4. Medical Insurance Quotation 5. Travel Insurance History, Insurance Purchase Details, Download Policy, Download Invoice 6. Device Insurance History, Device Insurance Details, Device Insurance Claim 7. Device Insurance Claim Requests 8. Device Insurance Claim History, Details, Claim Invoice Print 9. Mobile OTP verification 10. Logout   **Website**   1. Home Page 2. About Page 3. Partner Program Page 4. Mobile Phone Protection Page 5. Mobile Phone Protection Page 6. Dynamic Blog & Press Releases ( new features, 12hrs ) 7. Contact Us Page 8. Buy Or Claim Page 9. Login and Registration (Customer, Admin, Parent Dealer, Child Dealer, Service Center) |
|  | **NB: As per DNS instructions we did extra work approximately 489 hours (82 working days)** |

Certified that we have completed the above mentioned project as per the client SRS (requirement) and their requirements have been duly filled and I have exercised the necessary checks to see that the project actually works properly.

Six (6) month service period. Only bug fixing (existing module). After six month you can make a service contract with us.

[Service period from 15 Jun 2022 to 15 Dec 2022]

| \_\_\_\_\_\_\_\_\_\_\_\_\_ **Prepared By**  Sakil Mahmud  Web Developer | \_\_\_\_\_\_\_\_\_\_\_\_\_\_ **Authorized By**  Ashiqur Rahman  Team Lead | \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ **Received By** Mr. Md. Rafel Kabir  Managing Director |
| --- | --- | --- |